Meeting Report: Second Team Meeting
Date: 27 June 2025
Group 6 Members: Marco Weber, Agnessa Fomina, Jue Hang, Ruonan Mi
Project Name: Text-Search App
Project Goal: Develop an app that allows users to input either a local text file or a Wikipedia URL, and search for words, lemmas, or parts of speech using OpenNLP.

- Progress Update since the last meeting:

- Each team member has completed and uploaded their assigned module to the shared repository:

  - Linguistic Processing: Agnessa Fomina finished the OpenNLP integration for word, lemma, and POS detection.

  - Web Scraping: Jue Hang completed the Jsoup-based module for extracting Wikipedia content.

  - GUI: Ruonan Mi implemented the Java Swing user interface allowing users to input files or URLs and view search results.

  - XML Export: Marco Weber developed the functionality to save search history and results as XML files.

- Next Steps:

- Begin integrating the XML export functionality into the GUI, specifically by adding user prompts to save the current session when closing the application.

- Continue coordinating to ensure all modules work smoothly together before moving on to packaging.

- After successful integration and testing, Marco Weber will create the executable JAR file to distribute the application as a standalone program.

- Prepare for the final meeting; discuss and consider any new ideas that arise and plan their implementation.